WISER × Moderna Quantum Challenge

4-Week Execution Plan

Team: 2 Coders + 1 Biologist   |   Submission Deadline: August 7, 2026

# Team Roles

| Role | Person | Primary Focus |
| --- | --- | --- |
| Bio Lead | Biologist | Sequence selection, biological validity of constraints, background & motivation writing, results interpretation |
| Coder A | Coder 1 | Classical benchmark pipeline (ViennaRNA) + QUBO/Ising formulation + primary quantum method (VQE) |
| Coder B | Coder 2 | Second quantum method (QAOA / annealing) + scaling & resource analysis + noise experiments |

# Plan at a Glance

| Week | Focus | Key Deliverable |
| --- | --- | --- |
| 1 | Background review + classical benchmark + formulation start | Benchmark table (ViennaRNA MFE for all test sequences) + draft QUBO formulation |
| 2 | Finalize formulation + implement on simulators | Working VQE and QAOA pipelines reproducing MFE on 2-3 short sequences |
| 3 | Scaling analysis + one optional task | Qubit/depth/runtime scaling table across sequence lengths |
| 4 | Submission package | Final code, report, and presentation submitted by Aug 7, 2026 |

# Week 1 — Background Review, Classical Benchmark & Formulation Start

## Bio Lead

- Write the background summary: RNA secondary structure basics, why MFE matters for mRNA therapeutics (stability, translation efficiency, manufacturability), dot-bracket notation.

- Select 4-6 test sequences of increasing length (e.g. 10, 15, 20, 30 nt) — synthetic or public domain only, never proprietary or patient data.

- Define valid pairing rules for the coders: Watson-Crick (A-U, G-C) + wobble (G-U), minimum hairpin loop size (≥3 unpaired nt), no self/adjacent pairing.

## Coders

- Install ViennaRNA and reproduce MFE structures + energies for all test sequences — this is the ground-truth benchmark table used for every later comparison.

- Begin drafting the QUBO formulation in parallel: binary variable x_ij per candidate base pair, objective = maximize weighted pair count, minus penalty terms for crossing pairs, overlapping pairs, and loop-length violations.

- Validate the draft QUBO by brute force on the smallest (10 nt) sequence to confirm its minimum matches (or closely approximates) the ViennaRNA MFE structure.

End-of-week checkpoint: background write-up complete, classical benchmark table complete, QUBO formulation drafted and sanity-checked.

# Week 2 — Finalize Formulation & Implement on Simulators

## Coder A

- Finalize the QUBO/Ising mapping and implement CVaR-VQE with a two-local ansatz (the approach used in Moderna's own reference demo) on Qiskit or PennyLane.

- Run on the 10 nt and 15 nt sequences; decode bitstring results back into dot-bracket notation and compare against ViennaRNA MFE (structure match + energy gap).

## Coder B

- Implement a second method in parallel — QAOA or a quantum-annealing formulation (D-Wave Ocean SDK) — on the same sequences, so two independent quantum results exist from day one.

- Set up the harness for recording qubit count, circuit depth, and runtime per run — needed for Week 3's scaling analysis.

## Bio Lead

- Review discrepancies between quantum-predicted and MFE structures: distinguish biologically implausible errors from acceptable near-degenerate low-energy folds.

- Draft the methodology section in plain language for the final report.

End-of-week checkpoint: two independent quantum pipelines running end-to-end on short sequences with recorded accuracy and energy gaps.

# Week 3 — Scaling Analysis, Benchmarking & Optional Task

- Run both quantum methods across the full sequence-length ladder and record, for each: qubit count, circuit depth, number of QUBO variables, runtime, energy gap from MFE, and success rate.

- Plot how each metric scales with sequence length — this resource-scaling analysis is one of the most heavily weighted judging criteria, so report degradation honestly rather than omitting it.

- Pick one optional task only: the easiest high-value choice is documenting why pseudoknots are excluded (a paragraph on the non-crossing constraint); if two methods are already running, "compare multiple quantum encodings" is largely done and just needs writing up; a simple depolarizing noise model in Qiskit Aer is a good stretch goal if time allows.

- Bio Lead cross-checks whether degradation at longer sequences reflects genuine algorithmic limits or fixable modeling issues, and folds this into the discussion section.

End-of-week checkpoint: scaling table and plots complete across all test sequence lengths; one optional task addressed.

# Week 4 — Submission Package

- Freeze code and clean up notebooks/scripts; confirm the repository runs top-to-bottom on a fresh environment (reproducibility is explicitly judged).

- Write the final report jointly: problem framing → formulation → results → scaling analysis → limitations → future directions.

- Build the short presentation deck: methodology, key plots, and an honest limitations slide — judges reward clarity as much as raw performance.

- Submit before August 7, 2026 with buffer time for last-minute repository or environment issues — there is no extension.

# Key Risks to Manage

- QUBO size growth: the number of candidate pairs grows roughly O(n²), and constraint penalties add more terms. Keep sequences ≤20-30 nt until the pipeline is proven before attempting longer stretch-goal sequences.

- Simulator limits: full statevector simulation becomes expensive past ~20-25 qubits. Budget simulator runtime accordingly, or restrict candidate pairs to a reasonable window rather than all O(n²) pairs.

- Over-scoping optional tasks: core tasks 1-7 are weighted far more heavily in judging than the optional extensions — treat optional work as bonus only once the core pipeline is solid and documented.

# Immediate Next Steps

- Bio Lead: finalize test sequences and pairing-rules document.

- Coder A: install ViennaRNA and get the classical benchmark table running.

- Coder B: install Qiskit/PennyLane and Ocean SDK; run a "hello world" VQE on a toy QUBO to confirm the environment works.